MarketCoach AI

Intelligent Market Analyst System

Comprehensive Build Plan & Strategic Framework

| Version 1.0 | Author Sandip Pandey | Date May 2026 |
| --- | --- | --- |

# 1. Executive Summary

MarketCoach AI is being built to transition from a signal-response system into a full multi-dimensional reasoning engine — one that correlates macro events, institutional volume, fundamental health, and historical scenario memory to deliver probabilistic, personalized market intelligence to retail investors.

The architecture already has 80% of the foundation in place. What follows is a precise plan to complete the remaining 20% — scenario memory, real-time context injection, probabilistic outputs, entry/exit logic, and accuracy testing — plus a strategic positioning analysis against the competitive landscape.

# 2. Competitive Landscape

Understanding where MarketCoach AI sits in the market is critical for both feature prioritisation and differentiation strategy. Below is an analysis of the major players.

## 2.1 Major Competitors

| Platform | Core Strength | Weakness | Pricing |
| --- | --- | --- | --- |
| Bloomberg Terminal | Institutional-grade depth, real-time everything | AUD $36,000/year. Zero retail accessibility | $24,000/yr |
| Danelfin | Explainable AI scores (1-10), 10,000+ features per stock | No personalisation, no chat, no portfolio context | $29/mo |
| Kavout (Kai Score) | Deep neural network, fundamental + technical + sentiment | Institutional focus, limited retail UX | $20/mo |
| Trade Ideas (Holly) | Real-time signal scanning, entry/exit alerts for day traders | Complex UI, steep learning curve, no coaching layer | $118/mo |
| TipRanks | Analyst track record transparency, Spark AI covers micro-caps | Research-focused, not actionable, no portfolio integration | $30/mo |
| AInvest (Aime) | Natural language analyst, real-time portfolio analytics | No emotional intelligence, generic responses | $25/mo |
| Tickeron | Pattern bots, crowd marketplace, swing trader focus | No macro correlation, surface-level AI | $30/mo |
| MarketCoach AI | Personalised AI coaching + signal engine + portfolio context + emotional layer | Still building scenario memory and entry/exit precision | $9.99/mo |

## 2.2 Your Unique Moat

What No Competitor Currently Offers - Personalised portfolio-aware chat: your analyst knows the user's actual positions, entry price, and P&L - Emotional intelligence layer: responds differently when a user is panicking vs. researching - Integrated coaching + analysis: not just signals, but education on WHY — the IQ Score system - Probabilistic scenario memory: 'In 70% of similar historical setups, price recovered in 5 days' - Mobile-first, affordable: institutional-quality analysis at $9.99/month on Flutter

# 3. Full System Architecture

The complete intelligent analyst is built across six tightly integrated layers. Each layer feeds the next, creating a compound intelligence that improves with every user interaction.

| Layer | Component | Technology | Status |
| --- | --- | --- | --- |
| Layer 1 | Data Ingestion | Polygon, Finnhub, yfinance, FRED, Binance WS | Built |
| Layer 2 | Signal Engine | TA-Lib: RSI, MACD, Bollinger, ATR, EMA/SMA | Built |
| Layer 3 | Sentiment Pipeline | FinBERT, Reddit PRAW, News feeds | Built |
| Layer 4 | Macro Context | FRED macro regime, sector rotation | Built |
| Layer 5 | Scenario Memory | Firestore market_snapshots + confluence query | To Build |
| Layer 6 | AI Synthesis | Claude Haiku / Sonnet with probabilistic prompt | Partial |
| Layer 7 | User Context | Portfolio P&L, live price, position history | To Build |
| Layer 8 | Emotional Layer | Intent classifier + empathy-first response flow | To Build |
| Layer 9 | Entry/Exit Engine | ATR-based stops, signal confluence scoring | To Build |
| Layer 10 | Accuracy Testing | Backtesting loop, prediction logging, win rate tracking | To Build |

# 4. Detailed Build Plan

Phase 1: Real-Time Context Injection [Week 1] - Create get_user_context() in FastAPI: parallel fetch of portfolio positions from Firestore + live price from Polygon (asyncio.gather) - Inject user's actual entry price, current price, unrealised P&L, and position size into every Claude prompt - Cache Polygon prices in Firestore with 30-second TTL to eliminate per-request latency - Result: Chat says 'Your Apple position is down $340 from entry at $248' — not generic analysis

Phase 2: Scenario Memory & Historical Database [Week 2] - Create market_snapshots Firestore collection with schema: ticker, timestamp, RSI, MACD signal, BB position, sentiment score, volume regime, macro regime, outcome_1d, outcome_5d, outcome_30d - Backfill 3 years of historical data using yfinance — seed the library immediately without waiting for live data - Every time the signal engine runs for a user, write the current snapshot to the database - Build find_similar_setups() query function: filter by RSI ±5, sentiment direction, macro regime, return last 50 matches with outcome distribution - Result: System has institutional-grade scenario memory from day one

Phase 3: Probabilistic Claude Prompt Upgrade [Week 2-3] - Upgrade synthesis prompt to query historical snapshots BEFORE generating analysis - Prompt instructs Claude to speak in probabilities: 'In 68% of similar setups, price recovered within 5 days' - Add contradiction detection function: flag when RSI says buy but sentiment is negative, or MACD is bullish on retail-only volume - Include the user's original trade thesis in context so Claude can reference it: 'Your original thesis was Q4 earnings — that catalyst is still intact' - Result: Analyst sounds like a hedge fund, not a signal scanner

Phase 4: Entry & Exit Point Engine [Week 3] - Entry signal: confluence score across technical (RSI, MACD, BB), sentiment (FinBERT), and macro regime — require minimum 3/5 factors aligned - ATR-based stop loss: entry price minus (1.5 x ATR) for the stop, entry price plus (2.5 x ATR) for the target — gives asymmetric risk/reward - Exit triggers: trailing ATR stop, MACD bearish crossover, sentiment flip negative, or user-defined profit target hit - Present as: Entry: $148.20 ¦ Stop Loss: $142.80 ¦ Target 1: $156.50 ¦ Target 2: $163.00 ¦ Risk/Reward: 1:2.4 - CRITICAL: Always include regulatory disclaimer — these are not financial advice, they are probability-based signals

Phase 5: Emotional Intelligence Layer [Week 3-4] - Build intent classifier: keywords like 'sell', 'loss', 'down', 'scared', 'panic', 'cut' trigger emotional response flow - Emotional flow: (1) Acknowledge loss with empathy, (2) Show historical precedent for similar drawdowns, (3) Reference signal engine view, (4) Give clear recommendation with reasoning, (5) Remind user of original trade thesis - Contrast with research flow: analytical language, no emotional framing, deeper data presentation - Test: when user says 'I am down 5% should I sell', Claude responds with both empathy AND a data-driven recommendation — never just one or the other - Result: Users trust the app at their most vulnerable moment — this is your primary retention lever

Phase 6: Accuracy Testing & Self-Improvement Loop [Week 4-5] - Log every prediction made by the system: ticker, timestamp, predicted direction, confidence level, entry suggestion, stop loss - After 1, 5, and 30 days, automatically fetch actual outcome and compare against prediction — store result in predictions_log Firestore collection - Calculate rolling win rate by market regime: bull market accuracy, bear market accuracy, sideways accuracy — identify where the model performs worst - Weekly accuracy report surfaced in admin dashboard: which signal combinations have highest predictive value, which confluence patterns underperform - Use accuracy data to weight the Claude prompt: 'Our RSI+sentiment confluence signal has a 71% 5-day accuracy in bull regimes, 44% in bear regimes — adjust confidence accordingly' - Result: System gets measurably smarter over time with zero manual intervention

Phase 7: Speed Optimisation & Streaming [Week 5] - Use asyncio.gather() for all parallel data fetching — never sequential API calls - Stream Claude responses token-by-token using Anthropic streaming API — user sees words appearing within 500ms - Use Claude Haiku for simple chat queries, Sonnet only for deep portfolio analysis — 10x cost reduction on routine interactions - Pre-compute signal packages on a background schedule (every 15 minutes for watchlist tickers) rather than on-demand - Target: full response visible within 3 seconds end-to-end for 95% of queries

# 5. Entry & Exit Signal Logic

This is the most requested and most powerful feature for active traders. The system generates precise entry and exit levels based on multi-factor confluence, not single-indicator triggers.

## 5.1 Entry Signal Requirements

An entry signal is only generated when a minimum of 3 out of 5 confluence factors align in the same direction:

| Factor | Bullish Condition | Bearish Condition | Weight |
| --- | --- | --- | --- |
| RSI | Below 35 (oversold) | Above 70 (overbought) | High |
| MACD | Bullish crossover | Bearish crossover | High |
| Bollinger Band | Price at/below lower band | Price at/above upper band | Medium |
| FinBERT Sentiment | Score above +0.2 | Score below -0.2 | High |
| Macro Regime | Risk-on (FRED signals) | Risk-off (FRED signals) | Medium |
| Volume Regime | Institutional volume dominant | Retail noise dominant | Medium |

## 5.2 ATR-Based Exit Framework

Price Level Calculation (Using 14-day ATR) - Stop Loss = Entry Price - (1.5 x ATR) [Protects against normal volatility] - Conservative Target = Entry Price + (2.0 x ATR) [Risk/Reward 1:1.3] - Aggressive Target = Entry Price + (3.5 x ATR) [Risk/Reward 1:2.3] - Trailing Stop = Highest Close - (2.0 x ATR) [Locks in profit as price rises]

## 5.3 How It Appears to the User

AAPL Analysis — Signal Confluence: 4/5 Bullish Entry Zone: $147.50 - $149.20 Stop Loss: $142.80 ¦ Target 1: $156.50 ¦ Target 2: $163.00 Risk/Reward: 1:2.4 ¦ Historical Win Rate (similar setup): 68% Note: In 32% of similar cases, price continued lower before recovering. Manage position size accordingly.

# 6. Testing & Accuracy Measurement

An analyst that cannot measure its own accuracy cannot improve. This section defines the complete testing framework for the MarketCoach AI signal engine.

## 6.1 Prediction Logging Schema

| Field | Type | Description |
| --- | --- | --- |
| prediction_id | String | Unique ID for each prediction made |
| ticker | String | Stock or crypto symbol |
| timestamp | DateTime | When the prediction was made |
| predicted_direction | String | Bullish / Bearish / Neutral |
| confidence_score | Float | 0.0 to 1.0 based on confluence count |
| entry_price | Float | Suggested entry level at time of analysis |
| stop_loss | Float | Calculated stop loss level |
| target_1 | Float | Conservative target |
| target_2 | Float | Aggressive target |
| outcome_1d | Float | Actual % price change after 1 day |
| outcome_5d | Float | Actual % price change after 5 days |
| outcome_30d | Float | Actual % price change after 30 days |
| prediction_correct | Boolean | Did price move in predicted direction? |
| target_hit | String | None / Target1 / Target2 |
| stop_hit | Boolean | Was the stop loss triggered? |
| market_regime | String | Bull / Bear / Sideways at time of prediction |

## 6.2 Accuracy Metrics to Track

| Metric | Formula | Target |
| --- | --- | --- |
| Overall Direction Accuracy | Correct predictions / Total predictions | > 60% |
| Win Rate by Regime | Accuracy segmented by bull/bear/sideways | Identify best regime |
| Risk/Reward Realisation | % of trades hitting Target 1 before stop | > 50% |
| Average Winner vs Loser | Avg winning trade size / Avg losing trade size | > 2.0x |
| Confluence Score vs Accuracy | Win rate at confluence 3/5 vs 5/5 | Calibrate minimum threshold |
| Sentiment Accuracy | Directional accuracy when sentiment aligns vs diverges | Quantify sentiment value |
| 30-Day Prediction Decay | How accuracy degrades over longer time horizons | Set max useful horizon |

## 6.3 Self-Improvement Loop

- Every prediction is logged automatically when the signal engine runs

- Firestore Cloud Function triggers every evening at 6PM AEST to fetch actual outcomes

- Accuracy report updates in Firestore — readable by admin dashboard

- Weekly: Claude prompt is updated with the most recent accuracy data per regime

- Monthly: Review which signal combinations underperform and adjust confluence weights

# 7. How Effective Can This System Be?

## 7.1 Realistic Performance Expectations

Based on published performance data from comparable systems and the statistical research landscape:

| System Type | Reported Accuracy | Source |
| --- | --- | --- |
| Danelfin AI Score (top decile) | Outperformed S&P 500 by +21% annualised since 2017 | Danelfin published data |
| Kavout Kai Score (9/9 stocks) | 3-6 percentage point alpha across market regimes | Kavout backtests |
| Stanford AI Analyst simulation | Beat 93% of mutual fund managers over 30 years | Stanford academic study |
| Multi-factor confluence (5+ signals) | 55-70% directional accuracy in trending markets | Quantitative research consensus |
| Sentiment-only models | 52-58% directional accuracy | FinBERT and similar papers |
| Technical-only models | 50-55% directional accuracy | TA-based backtesting research |
| Your target (6-layer system) | 58-68% directional accuracy in bull/trending regimes | Realistic achievable target |

## 7.2 What the System Cannot Do

Honest Limitations to Communicate to Users - Black swan events: no model predicted COVID-19 crash, March 2020 — always hold cash reserve - Earnings surprises: even perfect fundamental analysis cannot predict what a CEO says on the call - Low-liquidity stocks: signal engine is most effective on stocks with sufficient volume for institutional/retail split analysis - Short-term day trading (< 1 hour): the system is optimised for 1-30 day swing trading horizons - Certainty: the system gives probabilities, not predictions — this is a feature, not a bug

# 8. How Well Can the System Support Active Traders?

| Trader Type | What System Provides | Readiness |
| --- | --- | --- |
| Swing Trader (1-30 days) | Entry/exit levels, ATR stops, confluence scoring, historical win rate | High — core use case |
| Position Trader (weeks-months) | Macro regime context, fundamental anchor, earnings catalyst tracking | High — well supported |
| Day Trader (intraday) | Limited — not optimised for < 1 day horizons without tick data | Low — not recommended |
| Portfolio Investor | Portfolio P&L tracking, diversification signals, macro risk flags | High — portfolio layer |
| Crypto Trader | Binance WebSocket feeds, same technical analysis layer, sentiment from social | Medium — needs crypto-specific tuning |
| Beginner / Learning | IQ Score coaching, explanation of WHY behind every signal, paper trading | Very High — core differentiator |

# 9. Complete Data Flow — End to End

User: 'I am down 5% on Tesla. Should I sell?' Step 1: Intent classifier detects emotional trigger keywords (down, sell) Step 2: Parallel fetch: - Tesla live price from Polygon cache (50ms) - User's Tesla position from Firestore (100ms) - Signal engine output for TSLA (200ms) Step 3: Query scenario memory: find 50 similar TSLA drawdowns Result: 65% recovered within 5 days, 35% continued lower Step 4: Build Claude prompt with all context + emotional flow instruction Step 5: Stream Claude response (Haiku: 1-2 seconds) Total latency target: < 3 seconds Claude Response: "I understand that's a painful position to be in. Your Tesla entry was $248.00 and it's currently trading at $235.60, putting you down $340 on your position. Here's the important context: RSI is at 32 (oversold), MACD is showing early signs of a bullish crossover, and in 65% of similar drawdown setups with this technical profile, price recovered to breakeven within 5 days. Your original thesis around Tesla's FSD rollout still appears intact based on recent news sentiment. My signal engine rates this as Hold with a mental stop at $228. The 35% scenario where price continued lower typically occurred during macro risk-off events — and current macro indicators are neutral. What would you like to dig deeper on?"

# 10. Final Technology Stack

| Component | Technology | Purpose |
| --- | --- | --- |
| Mobile Frontend | Flutter + Riverpod | Cross-platform iOS/Android |
| Backend API | FastAPI on Railway | Signal engine, data orchestration |
| Primary Database | Firestore | User data, portfolio, scenario memory |
| Market Data | Polygon, Finnhub, yfinance | Live prices, historical OHLCV |
| Macro Data | FRED API | Interest rates, CPI, regime detection |
| Sentiment Engine | FinBERT | News and social sentiment scoring |
| AI Synthesis | Claude Haiku + Sonnet | Probabilistic analysis generation |
| ML Models | XGBoost, Random Forest, Logistic Regression | Confluence scoring, outcome prediction |
| Push Notifications | FCM | Daily brief, signal alerts |
| Payments | RevenueCat | Pro subscription management |
| Streaming | Anthropic Streaming API | Sub-500ms first token response |

# 11. Priority Summary — What to Build First

| Priority | Feature | Time Estimate | Business Impact |
| --- | --- | --- | --- |
| 1 | Real-time context injection (portfolio + live price in chat) | 3-4 days | Fixes core chat gap immediately |
| 2 | Scenario memory + historical backfill | 4-5 days | Makes analyst genuinely intelligent |
| 3 | Probabilistic Claude prompt upgrade | 2-3 days | Transforms output quality |
| 4 | Entry/exit engine (ATR-based levels) | 3-4 days | Most requested trader feature |
| 5 | Emotional intelligence layer | 2-3 days | Primary retention lever |
| 6 | Accuracy logging + self-improvement loop | 3-4 days | Long-term differentiation |
| 7 | Speed optimisation + streaming | 2-3 days | Polish for launch readiness |

Total estimated build time: 4-5 weeks of focused development. All features use your existing Railway + Firestore + Claude stack. Zero new infrastructure required.

MarketCoach AI — Confidential Build Document  |  Sandip Pandey  |  May 2026